# Project Mahabali
Volume 08
Antigravity Plan Mode Execution Guide & Delivery Roadmap

Version 1.0
This document is the implementation playbook for AI coding agents operating in Plan Mode. It defines how the project must be executed, reviewed and delivered.

# 1. Plan Mode Principles

Never start coding immediately.

Validate all requirements first.

Identify risks and assumptions.

Produce an execution plan before implementation.

Pause after every milestone for approval.

# 2. Overall Delivery Phases

## Phase 0 – Discovery

Review all eight Project Mahabali volumes and validate requirements.

## Phase 1 – Foundation

Create design tokens, project structure, routing and shared infrastructure.

## Phase 2 – Design System

Implement reusable components and visual language.

## Phase 3 – Core Experience

Hero, intro, navigation, stacked scrolling, countdown and Maveli.

## Phase 4 – Dynamic Modules

Walkathon, Badminton, Sponsors, Stalls, Gallery and Announcements.

## Phase 5 – Integration

Google Sheets, Google Drive, notifications and PWA.

## Phase 6 – Polish

Animations, accessibility, performance and SEO.

## Phase 7 – Deployment

GitHub, Cloudflare Pages and production verification.

# 3. Deliverables Per Phase

Architecture diagrams

Updated implementation plan

Working demo

Technical decisions

Risk log

Known limitations

Testing evidence

Approval checkpoint

# 4. Task Breakdown Strategy

Break work into features no larger than one review session.

Deliver vertical slices instead of isolated layers.

Every feature must be independently testable.

Avoid parallel implementation of unrelated modules.

Complete foundation before advanced effects.

# 5. Dependency Order

Project setup

Design system

Layout framework

Navigation

CMS integration

Activities

Leaderboards

Gallery

Animations

Notifications

Deployment

# 6. Review Gates

Architecture approval

UI approval

Animation approval

CMS approval

Performance approval

Production readiness approval

# 7. Risk Register

Animation performance on mobile.

Google Sheets rate limits.

Large media assets.

Browser compatibility.

Future maintainability.

Content quality.

# 8. Definition of Done

Responsive across major devices.

Lighthouse score above 95.

Accessibility checks pass.

All data configurable.

No blocking console errors.

Production deployment successful.

# 9. Handover Package

Source code

Deployment guide

Admin guide

Google Sheets template

Google Drive setup

Architecture documentation

Release notes

# 10. Future Enhancements

AI-powered Maveli assistant.

Realtime live scores.

Digital certificates.

Multi-language support.

Reusable festival templates.

Analytics dashboard.

# 11. Final Instructions to Antigravity

Treat Project Mahabali as a premium software product rather than a one-off website. Follow the previous seven volumes as mandatory specifications. Execute work incrementally, maintain architectural consistency, optimise continuously for performance, and seek approval after every major milestone. The end product must feel handcrafted, cinematic, mobile-first, highly maintainable, and reusable for future GR Sitara Onam festivals.